Pawsera – Smart Pet Care Management Requirements Document

## Table of Contents

- Introduction and Rationale

- Content Evaluation

  - Navigation

  - Layout / Wireframes

  - Content Descriptions and Sources

  - Content-types / Real-world Entities

- Functionality (User Stories)

  - Must Have User Stories

  - Should Have User Stories

  - Nice to Have User Stories

  - Hourly Estimates

- Technical Specifications

  - Technology Stack

  - Hosting Information

  - Other Third-Party Software

- Data Design

  - Data Flow Diagrams

  - Database Schemas

- Development Specifications

  - Folder Structure

  - File-naming Conventions

  - Accessibility Standards

  - Responsiveness Requirements

  - GitHub Links

- Schedule (Timeline Assignment)

- Conclusion

## 1. Introduction and Rationale

Pawsera is a smart pet care management platform designed for pet owners and veterinarians. Its purpose is to make pet care organized, accessible, and user-friendly. The platform allows pet owners to create pet profiles, track vaccinations, medical history, and appointments. Veterinarians can update medical records and share care recommendations. The system integrates external APIs for weather-based reminders and Google Maps for locating nearby vets and pet services. The goal is to showcase professional-level Web Development capabilities, with emphasis on accessibility, responsiveness, and sophisticated functionality.

## 2. Content Evaluation

### a. Navigation

- Pet Owner Navigation: Dashboard → Pet Profiles → Vaccinations → Appointments → Nearby Vets → Settings

- Veterinarian Navigation: Dashboard → Pet Records → Care Notes → Analytics → Settings

- Admin Navigation: Dashboard → User Management → Vet Approvals → Activity Logs → Settings

### b. Layout / Wireframes

Wireframes Overview: - Week 2: Initial sketches for Login, Dashboard, Pet Profile, Vet Dashboard, Admin Dashboard. - Week 3: Detailed Figma prototypes with full layouts for each screen, including forms, data tables, and navigation menus. - Wireframes are structured for responsiveness and accessibility.

### c. Content Descriptions and Sources

- Text Content: Platform instructions, notifications, and help text – authored in-house.

- Images: Pet photos uploaded by users, vet logos (with permissions), icons from open-source libraries.

- External Data Sources: OpenWeather API (weather data), Google Maps API (vet & pet store locations).

### d. Content-types / Real-world Entities

- Pet: Name, breed, age, photo, vaccination records, medical history, milestones.

- Pet Owner: Name, email, password, pet list.

- Veterinarian: Name, email, password, patients list, care notes.

- Admin: Name, email, password, system oversight functions.

- Appointment: Pet, Vet, Date, Time, Purpose.

- Document: File uploads such as vaccination certificates.

## 3. Functionality (User Stories)

Detailed in previous user stories section: Must Have, Should Have, Nice to Have, with tasks and hourly estimates included.

## 4. Technical Specifications

### a. Technology Stack

- Frontend: React (with HTML & CSS), GitHub Pages deployment

- Backend/Database: Firebase Firestore

- Authentication: Firebase Authentication

- External APIs: Google Maps API, OpenWeather API

- Version Control: GitHub

- Design & Prototyping: Figma

### b. Hosting Information

- Frontend: GitHub Pages

- Backend / Database: Firebase Cloud Hosting & Firestore

### c. Other Third-Party Software

- Firebase SDK (latest stable)

- Google Maps JavaScript API

- OpenWeather API (latest version)

- Figma (for prototypes)

## 5. Data Design

### a. Data Flow Diagrams

- Pet Owner Registration/Login → Dashboard → Pet Profile CRUD → Appointment Tracking

- Veterinarian Login → Pet Records → Care Notes → Analytics

- Admin Login → User Management → Vet Approvals → Activity Monitoring

### b. Database Schemas

- Users Table: userID, name, email, passwordHash, role (Pet Owner / Vet / Admin)

- Pets Table: petID, ownerID, name, breed, age, photo, vaccinationRecords, milestones

- Appointments Table: appointmentID, petID, vetID, date, time, purpose

- Documents Table: documentID, petID, fileName, fileURL, uploadDate

- Care Notes Table: noteID, petID, vetID, date, noteText

## 6. Development Specifications

### a. Folder Structure

/src
  /components
  /pages
  /assets
  /api
  /utils
  /styles
/public

### b. File-naming Conventions

- CamelCase for React components: PetProfile.js, VetDashboard.js

- kebab-case for CSS/SCSS files: dashboard-styles.css

- Constants in UPPER_SNAKE_CASE

### c. Accessibility Standards

- Semantic HTML

- Keyboard navigable components

- ARIA labels for forms and dynamic content

- Sufficient color contrast

### d. Responsiveness Requirements

- Mobile-first design

- Responsive grid for dashboards and pet profiles

- Media queries for tablets and desktops

### e. GitHub Links

- Repository: https://github.com/RaginiS19/Pawsera

- Branching strategy: main for production, dev for ongoing development, feature branches for new functionalities

## 7. Schedule (Timeline Assignment)

Week 2: - Sketch initial wireframes for Login, Pet Profile, Vet Dashboard, Admin Dashboard - Define MVP features and user stories

Week 3: - Develop Figma prototypes for all screens - Refine layouts, forms, and navigation

Week 4: - Set up Firebase project, Authentication, Firestore schema - Implement registration/login system - Start CRUD for pet profiles

Week 5: - Implement vaccination & medical history tracking - Appointment booking system - Basic Admin dashboard functions

Week 6: - Integrate Google Maps API for nearby vet search - Weather-based reminders using OpenWeather API - Vet dashboard: care notes functionality

Week 7: - Implement Should Have features: Vet Analytics Dashboard - Nice to Have: Upload documents, pet milestones tracker, in-app notifications - Testing for accessibility, responsiveness, and functionality

Week 8: - Final testing & debugging - Content population (images, text, API data) - Prepare deployment

Week 9: - Deployment on GitHub Pages and Firebase hosting - Final review, documentation, and submission

## 8. Conclusion

Pawsera is designed to provide a seamless and professional experience for pet owners and veterinarians. With a clear requirements document, detailed user stories, technical specifications, and a structured timeline, this project demonstrates advanced web development skills including full-stack implementation, API integration, accessibility compliance, and responsive design. The final product will showcase the culmination of the Web Development program knowledge and practical capabilities.

Document prepared by Ragini Shirwalkar